Log Record

Team 08

SearchResearch

Team Members:

Donisius Wigie

Documentation, Programmer – Controller, Researcher

Michael Ilao

Log Admin, Programmer – Model, Designer

Rohit Saily

Project Leader, Programmer – View, Quality Assurance, Exceptions and Exception Handling

Meeting Minutes

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Timestamp** | **Originator** | **Comments** | **Type** | **Status** |
| 190304T1230 | Doni, Rohit, Michael | -Discussed Project Specification  -Decided to use V10 format and use one JSON File for now  -Store the information in a .csv file  -Decided to use predefined topics as main grouping method  -Initializing data set  -Creating specifications | Decision |  |
| 190307T1230 | Doni, Rohit, Michael | -Discussed implementation of each sorting, searching method and where to use it as well as how to optimize it.  -Discussed Front end and parser of the application  -Discussed further specifications into detail | Decision |  |
| 190313T1015 | Michael, Doni | -Discussed working prototype  -Discussed front end  -Decided final searching algorithm  -Discussed Graphing methods | Decision |  |
| 190315T1245 | Doni, Rohit, Michael | -Prototype presentation  -Discussed further ranking methods  -Discussed graphing methods and how they should be implemented: Graph the returned papers linked by common citations. | Task | In Progress |
| 190321T1245 | Rohit, Michael | -Discussed Final project rubric  -Worked further on Graphing algorithm  -Worked further on view model | Task | In Progress |
| 190328T1245 | Doni, Michael | -Discussed graphing algorithm, use the algorithm to find connected papers by citations and find the parent paper that has no related citations  -Discussed presentation details | Decision |  |
| 190401T1400 | Doni, Michael, Rohit | -Discussed graphing algorithm and how to implement to add to the ranking of papers method  -Discussed Front end UI  -Discussed presentation details | Task | Completed |
| 190403T1200 | Doni, Michael,  Rohit | -Finished UI  -Finished Presentation  -Finished Back-end | Task | Completed |

Project Log

|  |  |  |
| --- | --- | --- |
| **Date** | **Updates** | **Milestone’s Reached** |
| March 4th 2019 |  | -Log Created  -Milestone log created  -Specification created |
| March 10th 2019 | -Prototype started | -Parser created  -Requirements created  -Excel files created |
| Marth 14th 2019 | -Prototype finished | -Searching algorithm created |
| March 28th 2019 | -Searching/Sorting algorithms finished | -Sorting algorithm  created |
| April 1st 2019 | -Graphing Algorithm implemented  -Front End V1 Finished | -Graphing algorithm created  -UI created |
| April 12th 2019 | -Finished Reports and final version to submit |  |